TEST SUMMARY REPORT

Project Name: Note Maker

Prepared By: Mohammad Adnan
Date: Apr,13, 2025
Version: 1.0
Reviewed By: Self-Reviewed

------------------------------------------------------------------------------------------------------

1. Objective

The objective of this testing cycle was to evaluate the functionality, performance, usability, UI/UX, and compatibility of the Notes Makers Login Page at https://notes-makers.vercel.app/pages/login.
This report highlights the results of test execution, key issues found, and overall recommendations for improvements.

2. Scope of Testing

Testing was conducted across various areas of the Login Page, including:

- Functional Testing

- Performance Testing

- Usability Testing

- UI/UX Testing

- Compatibility Testing

Testing was carried out on:

- Devices: Desktop, Mobile, and Tablet

- Browsers: Google Chrome, Mozilla Firefox, Microsoft Edge

-----------------------------------------------------------------------------------------------------------------------

#### 3. Test Results Summary

Total Test Cases Executed: (68)
Passed: (50)
Failed: (18)

| Category | Total Test Cases |
| --- | --- |
| Functional Testing | 36 |
| Performance Testing | 3 |
| Usability Testing | 10 |
| Compatibility Testing | 1 |
| Security testing | 5 |
| UI/UX Testing | 12 |

---------------------------------------------------------------------------------------------------------------------------

#### 4. Key Findings and Issues

Here’s a summary of the critical bugs identified during testing:

Click Here

---------------------------------------------------------------------------------------------------------------------------

5. Performance Metrics

| Test Type | Metric | Result | Acceptable Limit |
| --- | --- | --- | --- |
| Load Testing | Login Page Load Time (Normal Load) | 3.64 seconds | < 3 seconds |
| Response Time | Adding Notes | 2.6 seconds | < 2 seconds |

---------------------------------------------------------------------------------------------------------------------------

#### 6. Test Coverage

#### Coverage Achieved: 95% of the core features were tested, including login, Dashboard, Notes, Notebook, and To-Do list.

#### Areas Not Covered: API Testing

---------------------------------------------------------------------------------------------------------------------------

7. Risk Assessment

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Slow Login Page load time | User experience impact | Implement optimization and caching strategies. |
| Compatibility issues on Chrome browser | Decreased reach for Chrome users | Investigate the issue with Chrome browser compatibility. |

---------------------------------------------------------------------------------------------------------------------------

#### 8. Recommendations:

1. Improve Content Visibility on Homepage

- Clearly display options for creating Notes, Notebooks, and To-Do Lists with labelled buttons/icons for easier access.

2. Enhance User Experience and Design

- Use attractive icons, modern fonts, and clean layouts to improve usability and engagement, especially for first-time users.

3. Optimize Page Load Time

- Reduce load time by compressing images, minimizing JavaScript, and enabling browser caching.

4. Add Tooltips for New Users

- Provide brief tooltips or hints to guide users in creating and managing notes and lists.

5. Ensure Mobile Responsiveness

- Optimize features for smaller screens, ensuring accessibility on mobile and tablet devices.

-------------------------------------------------------------------------------------------------------------------------

#### 9. Conclusion

The “Notes Makers Login Page” requires further optimization and bug fixing, especially in terms of form validation, error message handling, and password recovery features. Enhancements in mobile responsiveness and user feedback on login actions are also needed. A second round of regression testing is recommended after the critical issues are resolved.

---------------------------------------------------------------------------------------------------------------------------

#### 10. Next Steps

- Bug Fixes: Address the critical bugs related to functionality, performance, and compatibility.

- Regression Testing: Conduct regression testing after fixes to ensure all issues are resolved.

- Additional Testing: Plan for security and API testing in the next phase.

--------------------------------------------------------------------------------------------------------

### Final Notes:

This test summary report includes real bug data from my project and is structured to provide a professional and clear overview.