# Test Plan

Project Name: Notes Makers Application
                                                                                       Prepared By: Mohammad Adnan
                                                                                       Date: 11-04-2025

## Table of Contents

- Introduction

- Objectives

- Scope

- Testable Features

- Testing Approach

- Roles & Responsibilities

- Test Schedule

- Test Deliverables

- Entry & Exit Criteria

- Tools

- Risks and Mitigation Plans

- Approvals

## 1. Introduction

This Test Plan defines the testing strategy for the Notes Makers Application – a web platform that allows users to log in, create, edit, and manage personal notes. The testing process includes manual and selective automation testing to ensure the application’s reliability, functionality, and performance.

AUT (Application Under Test): https://notes-makers.vercel.app/pages/login

## 2. Objectives

- Verify functionality of login, note creation, update, delete, and logout.

- Ensure responsiveness across various devices and browsers.

- Identify UI/UX, performance, or security-related issues.

- Ensure secure handling of user sessions and data.

## 3. Scope

In-Scope:

- Functional testing of login and note management

- Responsive testing on mobile, tablet, and desktop

- Security testing of authentication features

- Cross-browser compatibility testing

Out-of-Scope:

- Backend API testing unless directly exposed

- Load testing of third-party integrations

## 4. Testable Features

- Login Page

- Signup Page

- Notes Dashboard

- Create/Edit/Delete Notes

- Logout Functionality

- Responsive Layout

- Error Messages and Validations

- Navigation Flow

## 5. Testing Approach

Testing Types:

- Functional Testing

- UI/UX Testing

- Compatibility Testing

- Security Testing

- Regression Testing

- Exploratory Testing

Methodologies:

- Black-box Testing

- Manual Exploratory Testing

- Selective Automation for core flows

Testing Environment:

- Environment: UAT

- Operating Systems: Windows 11

- Browsers: Chrome, Firefox, Safari, Edge

- Devices: Desktop, Tablet, Mobile

## 6. Roles & Responsibilities

| Name | Role | Responsibilities |
| --- | --- | --- |
| Mohammad Adnan | Test Manager | Manage test planning and execution, report progress. |
| Mohammad Adnan | Test Lead | Define test strategy, review cases, assign tasks. |
| Mohammad Adnan | Test Engineer | Design and execute test cases, log defects. |
| Mohammad Adnan | Automation Engineer | Develop and maintain automation scripts. |

## 7. Test Schedule

| Task | Date |
| --- | --- |
| Test Plan Creation | 11/04/2025 |
| Test Scenario Design | 11/04/2025 |
| Test Case Development | 11/04/2025 |
| Test Execution | 11/04/2025 |
| Summary Report Submission | 12/04/2025 |

## 8. Test Deliverables

| Deliverable | Description | Owner | Date |
| --- | --- | --- | --- |
| Test Plan | Testing scope and strategy | Mohammad Adnan | 11/04/2025 |
| Test Scenarios | High-level coverage of user workflows | Mohammad Adnan | 11/04/2025 |
| Test Cases | Step-by-step test instructions | Mohammad Adnan | 11/04/2025 |
| Defect Report | Detailed issue logs with severity levels | Mohammad Adnan | 11/04/2025 |
| Test Summary | Overall test status and results | Mohammad Adnan | 12/04/2025 |

## 9. Entry & Exit Criteria

Entry Criteria:

- Functional build is deployed

- All credentials and documentation are available

- Test environment is configured

Exit Criteria:

- All test cases executed

- Critical defects are resolved and retested

- Test Summary Report is approved

## 10. Tools:

| Purpose | Tools |
| --- | --- |
| Test Management | Google Sheets, Google Docs |
| Automation | Selenium, TestNG |
| Bug Tracking | Trello, GitHub Issues |
| Communication | Microsoft Teams, Slack |

## 11. Risks and Mitigation Plans:

| Risk | Mitigation Plan |
| --- | --- |
| Unstable Test Environment | Use local fallback environment |
| Undefined Error Validations | Collaborate with developers for clarification |
| Missing Mobile Compatibility | Prioritize responsive testing early |
| Limited Automation Scope | Focus on automating critical flows |

## 12. Approvals:

The following documents will be submitted by Mohammad Adnan for approval before moving to the next phase:

- Test Plan

- Test Scenarios

- Test Reports

Testing will proceed only after formal approvals are received.